STACKADEMY – Backend Task Backlog

EPIC 1 — Authentication & User Management

| ID | Backend Task | Priority | Rationale |
| --- | --- | --- | --- |
| BE-01 | Create Users table (schema, constraints, unique fields) | High | Core user data storage |
| BE-02 | Implement Register API | High | Required for account creation |
| BE-03 | Implement Login API (JWT based) | High | Secure authentication |
| BE-04 | Implement password hashing with BCrypt | High | Security requirement |
| BE-05 | Implement JwtService (token generation & validation) | High | Token-based auth |
| BE-06 | Spring Security configuration (JWT filter, auth manager) | High | Endpoint protection |
| BE-07 | Global exception handler | Medium | Centralized error management |

EPIC 2 — Email Verification

| ID | Backend Task | Priority | Rationale |
| --- | --- | --- | --- |
| BE-08 | Create EmailVerificationToken entity & table | Medium | Stores verification tokens |
| BE-09 | Generate token during registration | Medium | Needed for activation |
| BE-10 | Implement verification endpoint (/auth/verify) | Medium | Account activation flow |
| BE-11 | Update user status (is_active = true) after verification | Medium | Activation logic |

EPIC 3 — Membership & Role Management

| ID | Backend Task | Priority | Rationale |
| --- | --- | --- | --- |
| BE-12 | Implement userType (FREE, PREMIUM, EXCLUSIVE, TEACHER) | High | Membership system |
| BE-13 | Add DB field & enum mapping | High | Persistence support |
| BE-14 | Role-based access control for protected endpoints | High | Authorization logic |

EPIC 4 — ChatBlog Backend

| ID | Backend Task | Priority |  | Rationale |
| --- | --- | --- | --- | --- |
| BE-15 | Create Post & Comment entities | Medium | Blog structure |  |
| BE-16 | API for creating student posts | Medium | Question submission |  |
| BE-17 | Teacher approval API | Medium | Moderation workflow |  |
| BE-18 | Implement forbidden words filtering | Medium | Safety control |  |
| BE-19 | API for marking posts as approved/rejected | Medium | Moderation states |  |
| BE-20 | Optional: User ban endpoint | Low | Community management |  |

EPIC 5 — Learning Content & Progress Tracking

| ID | Backend Task | Priority | Rationale |
| --- | --- | --- | --- |
| BE-21 | Create content-related entities (Topic, Lesson, Content) | High | Learning module |
| BE-22 | API to fetch topics by grade | High | Content listing |
| BE-23 | Create TopicProgress table | Medium | Stores student |
| BE-24 | API to update progress | Medium | Learning tracking |

EPIC 6 — System Utilities

| ID | Backend Task | Priority | Rationale |
| --- | --- | --- | --- |
| BE-25 | /health endpoint | Medium | System monitoring |
| BE-26 | CORS configuration | Medium | Frontend-backend communication |
| BE-27 | Logging configuration | Low | Debugging & audits |
| BE-28 | Environment configuration (dev/prod) | Medium | Deployment readiness |